## Slide 1
MAINFRAME MODERNIZATION
AUTOSALES — Automotive Dealer Sales & Reporting Platform
Executive Summary & Modernization Approval
IMS DC • COBOL • DB2 • IMS Hierarchical DB • REXX • CLIST • MFS • EDI
Project #4 in AI-Assisted Modernization Series | March 2026

## Slide 2
Executive Summary
The largest and most complex mainframe modernization in the series
103+
COBOL Programs
~84,500
Total SLOC
10
Business Domains
46+
DB2 Tables
5
IMS Databases
7
External Integrations
AUTOSALES is a comprehensive automotive dealer sales platform running on IBM mainframe with IMS DC transaction processing, dual data stores (DB2 + IMS hierarchical), and deep integration with external systems (EDI, CRM, DMS, GL, Data Lake).
Aging Platform Risk
IMS DC skills shrinking Vendor support declining Hardware costs rising
Business Agility
3270 green screens limit UX Batch-only reporting No mobile/web access
Integration Friction
EDI-only interfaces Fixed-format file exchanges No real-time APIs
Competitive Pressure
Modern dealer platforms Cloud-native competitors Customer expectations

## Slide 3
Current State — System Overview
IMS DC / COBOL / DB2 / IMS Hierarchical DB / REXX / CLIST / MFS / EDI
Component | Technology | Count | SLOC
Online Programs | IMS DC / COBOL | 76 | 48,474
Batch Programs | IMS BMP / COBOL / DB2 | 11 | 7,003
Common Modules | COBOL subroutines | 16 | 8,904
Copybooks | DCLGEN + Common | 43+ | 3,912
Screen Definitions | MFS | 16 | 8,274
Job Control | JCL | 11 | 4,443
Relational Database | DB2 z/OS | 46+ tables | —
Hierarchical Database | IMS (DBD/PSB) | 5 DBDs / 16 PSBs | 898
Automation Scripts | REXX + CLIST | 13 | 2,601
EDI Integration | ANSI X12 (214/856) | 2 formats | —

## Slide 4
Business Domain Map
10 domains covering the complete automotive dealer sales lifecycle
Customer Management
7 programs
• Add/Edit/Search
• Credit Pre-Qual
• Lead Tracking
• Purchase History
Sales Process
8 programs
• Quote/Worksheet
• Negotiation
• Trade-in Eval
• Approval Workflow
• Complete/Cancel
Finance & Floor Plan
12 programs
• Loan Calculator
• Lease Calculator
• F&I Products
• Floor Plan Mgmt
• Credit Check
Vehicle & Inventory
24+ programs
• Production→Ship→Receive
• Stock Position
• Aging Analysis
• Transfer/PDI
• EDI Tracking
Registration
5 programs
• Generate/Validate
• DMV Submission
• Status Tracking
Warranty & Recall
6 programs
• Auto-Registration
• Recall Campaigns
• Notifications
• Claims Report
Administration
8 programs
• Dealer Master
• Tax Rates
• Pricing/Models
• Incentives
• Security
Batch Processing
11 programs
• Daily/Weekly/Monthly
• CRM/DMS/GL Feeds
• Data Lake Extract
• Purge/Archive

## Slide 5
Architecture Decision
Modular Monolith — the right pattern for deeply interdependent domains
Option A: Microservices
• 8 separate services
• REST APIs between services
• Independent deployment
• PROBLEM: Deal completion
• touches 6+ domains — needs
• distributed transactions (saga)
Not recommended for this system
Option B: Modular Monolith
• Single app, clean module boundaries
• Shared DB, module-owned tables
• Internal method calls (no network)
• Single @Transactional boundary
• Can extract services later
• 512MB RAM (vs 2GB+ for 8 services)
RECOMMENDED
Option C: Event-Driven
• Services via events (Kafka)
• Eventually consistent
• Loose coupling
• PROBLEM: Financial calcs need
• strong consistency — cannot
• tolerate eventual consistency
Over-engineered for this use case
WHY: A single deal operation (sale completion) atomically updates Customer + Vehicle + Stock + Finance + Registration tables. In microservices, this requires complex saga patterns with compensation logic. In a modular monolith, it's a single @Transactional method — atomic, consistent, simple.
Note: Prior 3 projects used microservices (CICS-based, independent domains). This system's deep cross-domain dependencies make modular monolith the pragmatic choice.

## Slide 6
Target Technology Stack
IMS DC / COBOL / DB2 → Spring Boot / React / PostgreSQL
Mainframe | → | Modern | Notes
IMS DC + MFS screens | → | React 18 + Tailwind CSS | MFS → React pages with forms/tables
IMS transaction codes | → | REST API endpoints | ADMC → POST /api/admin/config
COBOL programs | → | Spring Boot 3.3 (Java) | Single modular monolith application
DB2 z/OS (46+ tables) | → | PostgreSQL 16 | 1:1 table migration, CHAR→VARCHAR
IMS hierarchical (5 DBDs) | → | PostgreSQL (FK relationships) | Segments → parent-child tables
DL/I calls (GU/GN/ISRT) | → | JPA (find/save/delete) | PCB status → JPA exceptions
PSB/DBD definitions | → | JPA entities + Flyway DDL | Segment sensitivity → entity fields
COBOL subroutines (COM*) | → | Spring @Service beans | Financial calcs ported to BigDecimal
JCL batch + checkpoint | → | Spring @Scheduled + REST | On-demand + scheduled execution
EDI 214/856 (COMEDIL0) | → | Java EDI parser + webhook | REST endpoint for carrier updates
REXX/CLIST automation | → | Admin REST APIs + UI | TSO utilities → web admin
Copybooks (DCLGEN) | → | JPA entity classes | Field layouts → class attributes

## Slide 7
Modular Monolith — Module Structure
Clean boundaries, shared transactions, extractable modules
common/
Shared Infrastructure
• JWT + Spring Security
• @Auditable AOP
• VIN Decoder
• Exception Handling
admin/
Administration
• Dealer Master
• Pricing & Models
• Tax Rates
• Incentives & Config
customer/
Customer Mgmt
• CRUD + Search
• Credit Pre-Qual
• Lead Tracking
• Purchase History
sales/
Sales Process
• Deal Lifecycle
• Quote & Negotiate
• Trade-in & Incentive
• Approve & Complete
finance/
Finance & FPL
• Loan & Lease Calc
• Floor Plan Mgmt
• F&I Products
• Document Gen
vehicle/
Vehicle & Stock
• Inventory Lifecycle
• Stock Position
• Shipment/Transit
• PDI & Location
registration/
Reg & Warranty
• DMV Submission
• Warranty Registration
• Recall Campaigns
• Claims Tracking
batch/
Batch & Integration
• Daily/Weekly/Monthly
• CRM/DMS/GL Feeds
• EDI Parser
• Data Lake Extract

## Slide 8
Wave Plan — 8 Waves
Domain-driven migration sequence, each wave delivers a complete vertical slice
0
Wave 0
Foundation
Auth + Common + DB Schema
1 programs
1
Wave 1
Admin
Dealer, Pricing, Tax, Models
7 programs
2
Wave 2
Customer
CRUD, Credit, Leads, History
7 programs
3
Wave 3
Sales
Deal Lifecycle (Quote → Complete)
8 programs
4
Wave 4
Finance
Loan/Lease, Floor Plan, F&I
12 programs
5
Wave 5
Vehicle
Inventory, Stock, Production, Logistics
24+ programs
6
Wave 6
Registration
Reg, Warranty, Recall
11 programs
7
Wave 7
Batch
Scheduled Jobs, Integrations
11 programs
Each wave delivers: Database schema + Backend module + REST APIs + React pages + Tests

## Slide 9
Database Migration Strategy
Dual data stores (IMS hierarchical + DB2 relational) → Single PostgreSQL database
IMS Hierarchical → PostgreSQL Relational
• DBDAUTO1: VEHICLE (root) → vehicle + vehicle_option + vehicle_status_hist + lot_location
• DBDAUTO2: CUSTOMER (root) → customer + customer_lead + sales_deal + deal_line_item + trade_in
• DBDAUTO3: FINANCEAPP (root) → finance_app + finance_product + lease_terms + floor_plan_*
• DBDAUTO4: PRICEMASTER (root) → price_master + tax_rate + incentive_program
• DBDAUTO5: REPORTING → monthly_snapshot + stock_snapshot + audit_log
DB2 → PostgreSQL (Direct Migration)
DB2 Type | PostgreSQL | Key Decision
CHAR(n) | VARCHAR(n) | Avoids Hibernate CHAR padding bug (known from 3 prior projects)
DECIMAL(p,s) | NUMERIC(p,s) | Financial precision preserved — BigDecimal in Java
TIMESTAMP | TIMESTAMP | Direct mapping
INTEGER | INTEGER/BIGINT | Direct mapping
~46
Total PostgreSQL Tables

## Slide 10
Enhancements Beyond Mainframe Parity
12 features that demonstrate modernization adds tangible business value
1
Sales Pipeline Dashboard
Kanban board: deals by stage with visual tracking
2
Inventory Health Dashboard
Aging heat map, stock turn, days-supply by model
3
Finance Calculator Suite
Side-by-side loan vs lease with what-if scenarios
4
Floor Plan Exposure View
Total exposure by lender, curtailment alerts
5
Audit Trail (AOP)
@Auditable on all operations, searchable log
6
Excel/CSV Export
Every list view exportable to XLSX/CSV
7
Real-time Deal Profitability
Live gross calculation as terms change
8
VIN Instant Decode
Type VIN → immediate decode results
9
On-demand Reports
Run any batch report instantly
10
System Health Dashboard
Batch job status, integration health
11
User Management UI
RBAC administration with role assignment
12
Paginated + Searchable Lists
Server-side pagination, filter, sort

## Slide 11
Risk Register & Mitigations
Key risks identified from codebase analysis and 3 prior modernization projects
# | Risk | Severity | Likelihood | Mitigation
1 | IMS hierarchical data flattening | High | Medium | Map every DBD segment; validate with test data
2 | Financial calc precision divergence | High | Low | Port exact COBOL algorithms; BigDecimal; validate
3 | Deal state machine edge cases | High | Medium | State transition matrix; test every path
4 | EDI parsing regression | Medium | Low | Port COMEDIL0 logic; test with sample messages
5 | Floor plan day-count variance | Medium | Medium | Support all 3 bases (360/365/ACT); validate
6 | Multi-jurisdiction tax complexity | Medium | Low | Port COMTAXL0; test representative combos
7 | 8GB RAM constraint | Medium | High | Monolith advantage: 1 JVM (~512MB)
8 | Hibernate CHAR padding (known) | Low | High | All VARCHAR from Day 1

## Slide 12
Testing Strategy
~290 automated tests — highest count in the modernization series
~130
Unit Tests (Backend)
Service layer, calculators, VIN validation | JUnit 5 + Mockito
~70
Integration Tests
Controller endpoints + database | @SpringBootTest
~60
Frontend Tests
React components + pages | Vitest + Testing Library
~30
Financial Precision
Loan/lease/interest/tax calculations | Parameterized JUnit
Bug Prevention (from 3 prior projects)
• UUID suffix for test data IDs
• VARCHAR for all columns (no CHAR)
• scanBasePackages includes common
• isString() for mutable assertions
• BigDecimal for all financial values
~290
Target Total Tests

## Slide 13
AI-Assisted Modernization — Cross-Project Acceleration
Project #4 benefits from accumulated learnings across 3 completed modernizations
Project | Source | Target | Programs | SLOC | Tests | Bugs | Timeline
#1 CardDemo | CICS/VSAM | 9 microservices | 48 | ~25K | ~120 | ~15 | ~3 days
#2 GenApp | CICS/VSAM | 4 microservices | 31 | ~11K | 153 | 9 | ~2 days
#3 Portfolio | CICS/DB2/VSAM | 5 microservices | 38 | ~30K | 117 | 8 | ~4 days
#4 AUTOSALES | IMS DC/DB2/IMS | Modular monolith | 103+ | ~84.5K | ~290 | <10 | ~5-7 days
Where Cross-Project Memory Saves Effort (~50-60% reduction)
~90%
Architecture Decisions
Proven stack, adapt for IMS specifics
~80%
Wave Sequencing
Auth → Entities → Transactions → Reports → Batch
~60%
Bug Prevention
Fix-forward applied from Day 1 (VARCHAR, UUID, scanBase)
~70%
Enhancement Playbook
Dashboard + audit + export chosen instantly
New: IMS DC patterns (MFS, DL/I, PSB/DBD, EDI) require full analysis — first non-CICS system

## Slide 14
Deliverables Summary
What you get: working application + comprehensive documentation + presentation assets
Working Application
• Spring Boot modular monolith
• React SPA with 10+ pages
• PostgreSQL with 46 tables
• JWT authentication + RBAC
• ~290 automated tests
• 12 enhancements beyond parity
Legacy Documentation
• Codebase overview & inventory
• 103+ program-level docs
• 10 domain data flow docs
• Business rules extraction
• Cross-program synthesis
• Dependency mapping
Modern App Documentation
• API reference (all endpoints)
• Architecture overview
• Developer setup guide
• Database schema + mappings
• COBOL→Modern traceability
• Test inventory & strategy
130+
Total Files
80+
REST APIs
20+
React Pages
120+
Documentation

## Slide 15
READY TO MODERNIZE
103+ COBOL Programs. 10 Business Domains. One Modular Monolith.
→ Proven approach — 4th modernization, 220+ COBOL programs modernized across 4 industries
→ Right architecture — Modular monolith for deeply interdependent automotive sales domains
→ Accelerated delivery — 50-60% faster from cross-project learnings and AI-assisted development
→ Beyond parity — 12 enhancements that unlock business value inaccessible on the mainframe
Project #4 • Automotive Industry • AI-Assisted Modernization Series