## Slide 1
AUTOSALES
Mainframe Modernization — Project Completion Report
IMS DC / COBOL / DB2 → Spring Boot + React + PostgreSQL
Project #4 | 279 Legacy Files | ~95,200 SLOC | 10 Business Domains
March 2026

## Slide 2
Project Completion — Key Metrics
All 103+ legacy programs modernized with 12 beyond-parity enhancements
103+
Legacy Programs Ported
364
Java Source Files
50
React Pages
187
REST Endpoints
374
Unit Tests
19,000
Java SLOC
21,000
TypeScript SLOC
95,200
Legacy Total SLOC
58%
Code Reduction
12/12
Enhancements
51
JPA Entities
53
Repositories
38
Services
32
Controllers
124
DTOs
28
Migrations

## Slide 3
Wave Execution Summary
8 waves completed — progressive build from foundation to full functionality
Wave | Scope | Legacy Programs | Services | Endpoints | Tests | React Pages
0: Foundation | Auth, Schema, Utilities | 16 common libs | — | 2 | 44 | 3
1: Admin | Dealers, Pricing, Tax, Models | 7 | 7 | 30 | 73 | 7
2: Customer | CRUD, Credit, Leads | 7 | 3 | 12 | 87 | 4
3: Sales | Deal Lifecycle State Machine | 8 | 1 (550 LOC) | 9 | 99 | 3
4: Finance | Finance, F&I, Floor Plan | 12 | 5 | 15 | 168 | 8
5: Vehicle | Inventory, Stock, Production | 26 | 6 | 55 | 230 | 14
6: Registration | Registration, Warranty, Recall | 11 | 4 | 30 | 374 | 7
7: Batch | Daily/Monthly/Weekly, Integrations | 11 | 9+ | 37 | 374 | 2
TOTAL |  | 103+ | 38 | 187 | 374 | 50

## Slide 4
Architecture: Modular Monolith
Why NOT microservices: deal lifecycle spans 6+ modules atomically
Key Decision: Modular Monolith over Microservices
• Deal completion atomically touches Customer + Vehicle + Stock + Finance + Registration + Warranty
• Single @Transactional boundary — no saga patterns, no distributed locks
• Modules cleanly separated by package — extractable to microservices later
• Docker deployment: 3 containers (app + db + ui) — minutes, not hours
Technology Stack
Layer | Technology
Backend | Spring Boot 3.3 / Java 21
Database | PostgreSQL 16 (Flyway)
Security | Spring Security + JWT
Frontend | React 18 + TypeScript 5
Styling | Tailwind CSS 3
Build | Maven + Vite
Deploy | Docker Compose
Testing | JUnit 5 + Mockito
8 Domain Modules
Admin
Customer
Sales
Finance
Vehicle
Registration
Batch
Floor Plan

## Slide 5
Before & After: IMS DC Terminal → Modern Web Application
16 MFS green-screen terminals replaced by 50 responsive React pages
Aspect | IMS DC (Before) | React + Spring Boot (After)
Interface | Fixed 80×24 green text terminal | Responsive web, any screen size
Navigation | Transaction codes (VEHI, FPLR) | Collapsible sidebar with 8 groups
Data Entry | Tab between fixed fields | Modern forms with real-time validation
Output | Fixed-width monospace text | Color badges, charts, cards, tables
Pagination | PF7/PF8 keys, 12 rows max | Click pagination, configurable page size
Export | Print screen or SYSOUT | CSV download, one click
Access | 3270 terminal emulator only | Any web browser, any device
Deployment | JCL / IEBCOPY / SMP/E | Docker Compose (3 containers, 2 minutes)
Testing | Manual only | 374 automated unit tests
User Roles | IMS sign-on | JWT + RBAC (5 roles: Admin/Mgr/Sales/Finance/Clerk)

## Slide 6
CLIST & REXX Automation Scripts — Architectural Elimination
13 mainframe scripts (2,300 SLOC) replaced by platform capabilities — not ported line-by-line
Legacy Script | Type | Purpose | Modern Equivalent
ASSUBMIT | REXX | Submit batch JCL with date override | BatchJobsPage 'Run Now' buttons
ASSTATUS | REXX | Check job status via SDSF | Dashboard System Health panel
ASBROWSE | CLIST | Browse report output in ISPF | BatchReportsPage (6 tabs)
ASVINLKP | REXX | VIN lookup with deal history | VehicleDetailPage + VinDecodePanel
ASDEALER | REXX | Dealer KPI dashboard | StockDashboardPage (7 KPI cards)
ASMENU | CLIST | ISPF main menu panel | Collapsible Sidebar (8 nav groups)
ASLOGON | CLIST | TSO logon, allocate datasets | docker compose up (2 min)
ASCOMPIL | CLIST | DB2 precompile + COBOL + link | mvn compile (one command)
ASEDIT | CLIST | ISPF editor (cols 7-72) | VS Code / IntelliJ IDE
ASMIGRTE | REXX | DEV->QA->PROD (IEBCOPY) | Docker image tag + push
ASBACKUP | REXX | DB2 UNLOAD + DFDSS backup | pg_dump / Docker volumes
ASDBCHK | REXX | DB2 health check | Spring Actuator /health endpoint
ASIMSCHK | REXX | IMS queue depth monitoring | Dashboard health badges
Total Legacy: 95,200 SLOC (COBOL 74.3K + MFS 8.3K + JCL 4.4K + Copybooks 3.9K + REXX 1.5K + DDL 1.1K + CLIST 0.8K + PSB/DBD 0.9K)

## Slide 7
Quality & Defect Metrics
19 defects found and fixed — zero in core business logic translation
374
Total Tests
100%
Pass Rate
19
Defects Found
0
Biz Logic Defects
30+
Build Cycles
Category | Count | Critical | High | Medium | Low | Examples
Deployment/Infra | 7 | 1 | 4 | 1 | 0 | PG reserved word, Docker volume, auth token
Code (non-logic) | 10 | 0 | 1 | 4 | 5 | Seed overflow, @Auditable on read TX, FormField
UX/UI | 2 | 0 | 0 | 2 | 0 | Sidebar length, Dashboard hardcoded data
Business Logic | 0 | 0 | 0 | 0 | 0 | Zero defects in COBOL->Java translation
TOTAL | 19 | 1 | 5 | 7 | 5 | 
Key: All defects were in deployment config, seed data, or component wiring. The COBOL-to-Java business logic (deal lifecycle, financial calcs, stock management) translated with zero defects.

## Slide 8
12 Enhancements Beyond Mainframe Parity
Modernization as opportunity, not just migration
# | Enhancement | Business Value | Status
1 | Sales Pipeline Dashboard | Visual deal flow — managers see bottlenecks | ✓ Done
2 | Inventory Health Dashboard | Aging heat map — prevents aged inventory | ✓ Done
3 | Finance Calculator Suite | Side-by-side term comparison for customers | ✓ Done
4 | Floor Plan Exposure Dashboard | Lender breakdown + curtailment alerts | ✓ Done
5 | Audit Trail UI | Searchable audit log — compliance ready | ✓ Done
6 | Excel/CSV Export | One-click data export from any list view | ✓ Done
7 | Real-time Deal Profitability | Live gross calculation during negotiation | ✓ Done
8 | VIN Instant Decode | Auto-decode manufacturer/year/plant on entry | ✓ Done
9 | On-demand Reports | Run any batch report instantly from UI | ✓ Done
10 | System Health Dashboard | Batch job monitoring with health badges | ✓ Done
11 | User Management UI | Full RBAC admin — create, lock, reset password | ✓ Done
12 | Paginated + Searchable Lists | Server-side pagination on all 50 pages | ✓ Done

## Slide 9
Key Lessons & Technical Decisions
First IMS DC modernization — different from prior CICS-based projects
Category | Lesson | Impact
Architecture | Modular monolith > microservices for cross-domain transactions | Zero distributed TX issues
IMS DC | MFS screens → React pages + REST endpoints (1:1 mapping) | Clean porting pattern
Data | 5 IMS hierarchical DBDs flattened to relational tables | All data consolidated
Financial Math | BigDecimal mandatory — COBOL DEC(11,2) precision preserved | 30+ calc tests pass
State Machine | 11 vehicle status codes with strict transition matrix | No invalid transitions
Docker/Windows | Volume mount hot-reload fails on Windows — bake source into image | Reliable dev workflow
PostgreSQL | Reserved words (system_user), type mismatches need vigilance | DDL/JPA alignment
Parallel Build | Wave 6 + 7 built simultaneously — zero conflicts with file ownership rules | 2x throughput
AI-Assisted | Claude Code for parallel agents, legacy doc analysis, test generation | Accelerated delivery

## Slide 10
Risk Mitigation Results
All identified risks successfully mitigated
Risk | Severity | Mitigation | Result
IMS hierarchical data flattening | HIGH | Mapped every DBD segment chain | 5 DBDs flattened ✓
Financial calc precision | HIGH | BigDecimal with exact COBOL algorithms | 30+ tests pass ✓
Deal state machine edge cases | HIGH | Comprehensive transition matrix | 12 tests, all passing ✓
Cross-module TX consistency | MEDIUM | Single @Transactional (monolith) | Zero issues ✓
Floor plan day-count variance | MEDIUM | Support all 3 bases (360/365/ACT) | Calculator tested ✓
Multi-jurisdiction tax | MEDIUM | State/county/city rate engine | Tax tests pass ✓
RAM constraint (dev machine) | MEDIUM | Monolith: single JVM ~512MB | Docker runs fine ✓

## Slide 11
What This Project Demonstrates
Capabilities validated for future engagements
For the Modernization Practice
✓ IMS DC expertise — first IMS-based modernization (prior 3 were CICS)
✓ Dual data store consolidation — IMS hierarchical + DB2 → single PostgreSQL
✓ Architecture flexibility — chose monolith over microservices based on requirements
✓ AI-accelerated delivery — parallel development with Claude Code agents
✓ Beyond-parity value — 12 enhancements that never existed on mainframe
For Stakeholders
✓ 100% functional parity — every mainframe TX has modern equivalent
✓ 50 polished pages vs 16 green-screen terminals
✓ Self-service: on-demand reports, CSV export, dashboards
✓ Operational visibility: batch monitoring, audit trail
✓ Reduced risk: 374 automated tests, containerized deployment
✓ Future-ready: API-first, extractable modules, standard stack

## Slide 12
AUTOSALES Modernization Complete
103+ COBOL Programs • 374 Tests • 50 React Pages • 12 Enhancements
IMS DC / COBOL / DB2 → Spring Boot 3.3 + React 18 + PostgreSQL 16
Project #4 | March 2026